# Agreements (update 18 dec)

* On monday and friday at 11:00 (!) daily standup, fixed time
* Communication via Whatsapp
* Within a sprint you manage your own TFS items
* Last Friday of each sprint hands-off from the code for merging / testing
* ERD / migration changes only after group agreement.

Git:

* Master branch is live
* Default no pushing in the dev-branch, unless after group agreement for essential functions. The dev-branch is for end-of-sprint merging.
* One branch per person per sprint

Sprint 3 / Hardening sprint:

### Total hands-off at newyear (!!!!!)

* Merging will happen around the 2nd
* Sprint review on the 3th virtually at 11:00
* Sprint review met Stephan op de 8e

# Definition of done (update 4 dec)

* Data models according to ERD
* Comments for every class, function and variable
* Code is tested
* Branch is pushed
* A.href and FORM.action are with route function
* Routing (GROUPED):
  + Index = Overview / Read
  + Create
  + Save = handle the create form (HTTP: POST)
  + Edit
  + Store = handle the edit form (HTTP: PATCH)
  + Delete (HTTP: DELETE)
* Basic Bootstrap styling, rest comes from CSS