# Retro 1

* Backlog items

A few of the backlog questions have been answered, the remaining questions will be asked a.s.a.p. to the Product Owner.

* Agreements

The team cooperation did not go well, Rudy as Scrum Master looked into this with the team and a compromise has been made and accepted. This is saved in the updated agreements (see document).

This compromise is based on the following interests:

1. Early starting vs late starting, 11 AM als compromise.
2. Meeting 1-2 vs 3 days per week, 2 days per week as compromise.
3. Fixed time / loose time, 11 AM as fixed time for the daily standup, starting time free.

* Productivity

The current productivity of the team is low, this because not all the required information is available. This is already mentioned to the Product Owner.

# 

# 

# Retro 2

### Reminders:

* Default no pushing in the dev-branch, unless after group agreement for essential functions.
* ERD / migration changes only after group agreement.
* Update your own TFS items.
* Commit each completed functional and end of day.

### Functions:

* No email confirmation messages yet.
* Work can be continued ⅔ december on the sprint branches, re-merge will be done

### Agreement update:

* Last Friday of each sprint hands-off from the code for merging / testing.
* 5 dec meeting, no meeting at 8 december due to private meeting of two members, group accepted.
* 4 dec Definition of Done review.

# Retro 3

Reminders:

* Hands-off means hands-off
* DOD aanhouden

Productivity:

* Working together on the same backlog items means waiting for another
* Working apart (due to circumstances) created a lack of overview
* Request to keep communication open on office days